# CommunityBridge Implementation Guide

Starter guide for planning rollout with a new customer organization.

# Implementation goals

Align stakeholders on the intended use case, audience, and rollout goals

Confirm technical, privacy, procurement, and support requirements early

Define role setup, launch communications, onboarding materials, and support ownership before go-live

# Suggested implementation phases

| Phase | Focus | Typical outputs |
| --- | --- | --- |
| Discovery | Use case, stakeholders, timeline, and constraints | Success criteria, core contacts, requirements log |
| Technical review | Environment, access, support, security, and auth flow review | Configuration checklist, document packet, decision log |
| Setup | Role mapping, organization defaults, scheduling rules, billing workflow expectations, support path | Initial admin setup, communications plan, role matrix |
| Pilot | Small-group testing and workflow validation | Pilot feedback, issue log, launch readiness |
| Launch | Broader user enablement and support | Go-live checklist, user guides, support routing |

# Inputs to confirm

Primary organization contacts for leadership, operations, IT, billing, and support

User groups and approximate user counts by role, including parents, ABA techs, BCBAs, office, reception, and admins

Required documents for procurement, privacy, or legal review

Launch dates, pilot windows, communication milestones, and invite or approval-link setup expectations